TP1-Team4 Team Norms

Purpose

The purpose of these team norms is to help Team 4 collaborate effectively, communicate consistently, and complete Team Project Phase 1 as a high-performance team. These norms are intended to reduce project risks, improve integration, and ensure every member contributes throughout the project.

1. Attend all scheduled standup meetings.

The team will meet at least twice each week for standup meetings with at least 24 hours between meetings.

Reason: Regular standups help identify progress, dependencies, and issues before they become larger problems.

2. Come prepared to every standup.

Each member will report:

- What was accomplished since the previous standup.

- What will be completed before the next standup.

- Any issues blocking progress.

Reason: Standups exist to improve communication and identify opportunities for collaboration.

3. Report blockers immediately.

Members will inform the team as soon as they encounter problems instead of waiting until the deadline or integration.

Reason: Early communication allows teammates to help resolve issues before they delay the project.

4. Collaborate before making major design decisions.

Changes affecting multiple classes, user interfaces, or system architecture should be discussed by the team before implementation.

Reason: Independent work without coordination often causes integration problems.

5. Keep GitHub up to date.

Each member will work on a separate branch, commit work regularly, and merge changes only after review.

Reason: Frequent commits and controlled merges reduce integration conflicts.

6. Complete assigned work on time.

Members are expected to complete assigned tasks by the agreed deadline or notify the team if additional time is required.

Reason: Delays in one area can affect the progress of the entire team.

7. Maintain professional communication.

All members will communicate respectfully, respond to team messages promptly, and actively participate in discussions.

Reason: Respectful communication improves collaboration and project quality.

8. Keep documentation synchronized with the implementation.

Whenever implementation changes, the associated documentation will also be updated.

Reason: Documentation must accurately reflect the final system and align with the code.

9. Share responsibility for project success.

Although each member has primary ownership of specific tasks, every member will assist with testing, integration, and final verification before submission.

Reason: Every team member is responsible for ensuring the final submission is correct before it is submitted.

10. Resolve conflicts professionally.

Disagreements will be discussed respectfully and resolved through team discussion. If necessary, unresolved issues will be brought to the instructional team.

Reason: Professional conflict resolution helps maintain team productivity and project quality.

Team Agreement

We agree to follow these team norms throughout Team Project Phase 1.

| Team Member | Signature |
| --- | --- |
| Harshith | __________________ |
| Levin | __________________ |
| Ojas | __________________ |
| Ezequiel | __________________ |
| Pablo | __________________ |